FRIENDSWARE SOLUTIONS Summer Internship Program · 2026

INTERNSHIP PHASE PLAN Weeks 2 – 8 · Phases 1 – 7 Track A: ASP.NET Core / Healthcare CRM ¦ Track B: React Native / Emergency App

| Duration | Weeks 2 – 8 (7 sprints, 5 working days each) |
| --- | --- |
| Tracks | Track A: ASP.NET Core MVC / Healthcare CRM ¦ Track B: React Native + Node.js / Emergency App |
| Team Composition | 3 members per team — Member A (Auth & polish), Member B (Frontend / Mobile features), Member C (Backend API & DB) |
| Reviews | Tuesday mid-sprint check-in ¦ Friday live demo — every week without exception |
| Commits | Daily commits mandatory. No commit = no credit for that day's work |
| Escalation | Blockers go in the team channel immediately — not in DMs, not saved for Friday |

| Phase | Week | Track A Focus | Track B Focus |
| --- | --- | --- | --- |
| 1 | Week 2 | Auth hardening, role-based access, Patient module begins | Auth fully wired, Profile screen, Emergency Requests API |
| 2 | Week 3 | Patient CRUD, search, Medical History table | SOS submit flow, Confirmation screen, Request History |
| 3 | Week 4 | Appointment booking, conflict validation, filtered queries | Map tracking, ambulance markers, ETA display |
| 4 | Week 5 | Billing — invoices, payments, status management | Hospital Finder — nearby list, distance sort, selection |
| 5 | Week 6 | Prescriptions, notification records, reminder logic | Emergency Contacts, SOS notify endpoint, alert flow |
| 6 | Week 7 | Analytics dashboard, 3+ charts from live API data | Push notifications, Notification History screen, UI polish |
| 7 | Week 8 | Feature freeze, regression QA, P1/P2 fixes, final demo | Feature freeze, regression QA, P1/P2 fixes, final demo |

Each phase builds directly on the previous one. A team that has not completed Phase N's core deliverables will struggle in Phase N+1. Raise blockers immediately — do not wait for Friday.

PHASE 1 · WEEK 2 Foundation Auth Hardening · Role-Based Access · Patient / Emergency Module Begins

Auth must be 100% complete and hardened by end of Week 2. No team moves to Week 3 tasks with auth still broken.

Track A  —  ASP.NET Core / Healthcare CRM

Backend: Implement the Users table and ApplicationUser model

Backend: Build POST /api/auth/register and POST /api/auth/login with JWT token issuance

Backend: Implement role-based access — roles: Admin, Doctor, Receptionist; decorate routes with [Authorize(Roles="...")]

Frontend: Build the Login page and connect it to the auth API; store JWT in localStorage

Frontend: Implement protected routing — unauthenticated users redirected to login; role-based redirect on login

Frontend: Add a Register page with a Role selector; add an Unauthorized page for restricted routes

Frontend: Client-side form validation — required fields, email format, minimum password length

Database: Run and verify the CREATE script for the Users table in the shared dev database; update ERD

UI/UX: Deliver wireframes for Register screen and Role Management screen

QA: Write test cases for registration, login, role assignment, and unauthorized access

Track B  —  React Native / Emergency App

Backend: Create the Users table/collection; implement POST /api/auth/register and POST /api/auth/login with JWT

Backend: Return JWT in the response body; protect all non-auth routes with JWT guard middleware

Mobile: Build the Registration screen — fields: Full Name, Phone Number, Password with inline validation

Mobile: Build the Login screen; on success store JWT via AsyncStorage and navigate to Home

Mobile: Implement logout — clear AsyncStorage and redirect to Login; handle JWT expiry on any protected screen

Mobile: Build the Profile screen — display stored user info (Name, Phone) from AsyncStorage

UI/UX: Deliver wireframes for Emergency Request and Profile screens

QA: Write and execute test cases for registration, login, logout, and token expiry handling

Phase 1 Deliverables — Week 2 Checklist

| ☐ | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Auth working end-to-end (login, register, JWT stored, logout) | Member A | Monday |
| ☐ | Client-side form validation on all auth screens | Member A | Wednesday |
| ☐ | Role-based redirect on login (Track A) OR Profile screen built (Track B) | Member A | Friday |
| ☐ | 5+ new test cases for auth hardening / role logic | Member A | Friday |
| ☐ | Patient List + Add/Edit form OR SOS Submit + Confirmation flow | Member B | Friday |
| ☐ | Loading states and empty states handled on all screens | Member B | Friday |
| ☐ | 5 test cases for core feature | Member B | Friday |
| ☐ | Role middleware on protected routes (Track A) OR JWT guard on API (Track B) | Member C | Wednesday |
| ☐ | CRUD API endpoints for Patients (Track A) or EmergencyRequests (Track B) live | Member C | Wednesday |
| ☐ | DB table created and migration verified in shared dev database | Member C | Wednesday |
| ☐ | Swagger / Postman updated with all new endpoints | Member C | Friday |
| ☐ | ERD updated to reflect Week 2 tables | Member C | Friday |
| ☐ | Bug tracker updated — Week 1 carry-forwards logged with status | Member C | Monday |
| ☐ | No .env files or secrets committed to GitHub | All Members | Ongoing |
| ☐ | Friday demo — each member presents their own work | All Members | Friday |

Raise blockers in the team channel immediately — not saved for Friday. No code stays broken overnight without a message.

PHASE 2 · WEEK 3 Core Data Core Data Module · Patient CRUD / Emergency Requests · Medical History

Member C's API endpoints unlock Member B's screen work. If API is not ready by Wednesday, Member B mocks the response and proceeds — do not sit blocked.

Track A  —  ASP.NET Core / Healthcare CRM

Backend: Create the Patients table and Patient model with all required fields

Backend: Implement GET /api/patients, POST /api/patients, PUT /api/patients/{id}, DELETE /api/patients/{id}

Backend: Add search endpoint: GET /api/patients?search={query} — searchable by name and contact number

Frontend: Build the Patient List page — table with Name, Age, Contact, Status columns and search bar

Frontend: Build Add Patient form — Name, DOB, Gender, Phone, Email, Address, Blood Type

Frontend: Build Edit Patient form (pre-filled from GET /api/patients/{id}); connect all CRUD operations to API

Frontend: Add loading spinner while data fetches; handle empty state with a friendly message

Database: Add the MedicalHistory table linked to Patients; write the CREATE and seed scripts

UI/UX: Deliver wireframes for Patient Profile and Medical History screens

QA: Write and execute test cases for all Patient CRUD operations and the search feature

Track B  —  React Native / Emergency App

Backend: Create the EmergencyRequests table; implement POST /api/emergency and GET /api/emergency/{id}

Backend: Each request must store: userId, emergencyType, notes, location (lat/lng), status, createdAt

Backend: Build GET /api/emergency?userId={id} — return all requests for a user

Mobile: Build the SOS Home screen — emergency type picker, notes input, current location display, Submit button

Mobile: On submit call POST /api/emergency with the JWT in the Authorization header

Mobile: Navigate to a Confirmation screen on success — show Request ID and status

Mobile: Build Request History screen — list of past emergency requests; loading + empty states handled

Mobile: Show user-facing error message on API failure (not a raw console log)

UI/UX: Deliver wireframes for Tracking and History screens

QA: Write and execute test cases for emergency request submission, confirmation, and history list

Phase 2 Deliverables — Week 3 Checklist

| ☐ | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Patient CRUD API (GET, POST, PUT, DELETE) + search endpoint live (Track A) | Member C | Wednesday |
| ☐ | EmergencyRequests table + POST and GET endpoints live (Track B) | Member C | Wednesday |
| ☐ | MedicalHistory table + seed script run (Track A) / GET /api/emergency?userId endpoint (Track B) | Member C | Thursday |
| ☐ | Patient List page with search bar and Add button built and connected (Track A) | Member B | Friday |
| ☐ | SOS Home screen wired to API + Confirmation screen (Track B) | Member B | Friday |
| ☐ | Add/Edit Patient form with validation (Track A) / History screen (Track B) | Member B | Friday |
| ☐ | Empty state and loading state handled on all screens | Member B | Friday |
| ☐ | Auth protects all new routes / screens | Member A | Wednesday |
| ☐ | 5 test cases for Patient CRUD + search (Track A) / 5 test cases for SOS flow (Track B) | Member A / QA | Friday |
| ☐ | Swagger / Postman updated with all Week 3 endpoints | Member C | Friday |
| ☐ | ERD updated with new tables | Member C | Friday |
| ☐ | Friday demo — each member presents their own work | All Members | Friday |

Raise blockers in the team channel immediately — not saved for Friday. No code stays broken overnight without a message.

PHASE 3 · WEEK 4 Scheduling Appointments / Map Tracking · Conflict Validation · Filtering

Conflict validation (Track A) and map integration (Track B) are the technical milestones this week. Both must be demo-ready Friday.

Track A  —  ASP.NET Core / Healthcare CRM

Backend: Create the Appointments table; implement GET, POST, PUT, DELETE endpoints

Backend: Add appointment conflict check — reject double-booking for the same doctor at the same time (return 409 Conflict)

Backend: Implement GET /api/appointments?date={date}&doctorId={id} for filtered queries

Frontend: Build the Appointment Booking form — doctor picker, date picker, time slot selector

Frontend: Build the Appointments List page with date and doctor filters; show conflict error inline

Frontend: Link appointment detail back to patient profile

UI/UX: Deliver wireframes for the Calendar View and Appointment Detail screens

QA: Write and execute test cases for booking, double-booking conflict, and filtered queries

Track B  —  React Native / Emergency App

Backend: Add a location field (latitude, longitude) to EmergencyRequests if not already present

Backend: Implement GET /api/emergency/{id}/location — return current driver/ambulance lat/lng (hardcoded mock is acceptable this sprint)

Mobile: Integrate react-native-maps; display a map on the Tracking screen

Mobile: Show a marker at the user's submitted location and a separate marker for the ambulance (from mock endpoint)

Mobile: Display an ETA label on the Tracking screen (hardcoded '8 minutes' is acceptable this sprint)

Mobile: Link from Confirmation screen to Tracking screen

UI/UX: Deliver final specifications for the Tracking screen — colours, marker icons, status bar styling

QA: Write and execute test cases for location display, map marker rendering, and ETA display

Phase 3 Deliverables — Week 4 Checklist

| ☐ | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Appointments table + GET/POST/PUT/DELETE endpoints live (Track A) | Member C | Wednesday |
| ☐ | Double-booking conflict check returning 409 (Track A) | Member C | Thursday |
| ☐ | GET /api/appointments?date&doctorId filtered query live (Track A) | Member C | Thursday |
| ☐ | GET /api/emergency/{id}/location mock endpoint live (Track B) | Member C | Wednesday |
| ☐ | Appointment Booking form — doctor, date, time slot (Track A) | Member B | Friday |
| ☐ | Appointments List with date + doctor filters (Track A) | Member B | Friday |
| ☐ | Map screen with user + ambulance markers (Track B) | Member B | Friday |
| ☐ | ETA label displayed on Tracking screen (Track B) | Member B | Friday |
| ☐ | Conflict error shown inline on booking form (Track A) | Member B | Friday |
| ☐ | 5 test cases: booking, conflict, filtering (Track A) / map + location (Track B) | Member A / QA | Friday |
| ☐ | Swagger / Postman updated | Member C | Friday |
| ☐ | Friday demo — each member presents their own work | All Members | Friday |

Raise blockers in the team channel immediately — not saved for Friday. No code stays broken overnight without a message.

PHASE 4 · WEEK 5 Billing & Hospitals Billing & Invoices / Hospital Finder · Payment Status · Distance Sorting

Track A: every invoice must link to a real appointment — no orphan invoices. Track B: distance sorting must use real lat/lng from the device, not a hardcoded location.

Track A  —  ASP.NET Core / Healthcare CRM

Backend: Create the Invoices and Payments tables; implement all billing endpoints

Backend: Implement POST /api/invoices — generate an invoice linked to an appointment

Backend: Implement PATCH /api/invoices/{id}/pay — mark an invoice as Paid and record payment timestamp

Backend: Implement GET /api/invoices?status={status} — filter by Paid / Unpaid / Overdue

Frontend: Build the Invoice List page — show status badge (Paid / Unpaid / Overdue) per invoice

Frontend: Build the Invoice Detail screen with patient info, amount, status, and Mark as Paid button

Frontend: Disable Mark as Paid button if invoice is already paid; show confirmation on success

UI/UX: Deliver wireframes for the Billing Dashboard and Invoice Detail screens

QA: Write and execute test cases for invoice generation, payment status update, and filtering

Track B  —  React Native / Emergency App

Backend: Create a Hospitals table; seed it with 5–10 hospital records (name, address, lat/lng, isAvailable)

Backend: Implement GET /api/hospitals?lat={lat}&lng={lng} — return hospitals sorted by distance from user

Mobile: Build the Hospital Selection screen — list of nearby hospitals with name, distance, and availability badge

Mobile: Tapping a hospital opens a detail view — name, address, phone, and a Select button

Mobile: On hospital selection, update the active emergency request with the chosen hospitalId via API

Mobile: Show a loading state while hospitals are fetching; show empty state if none are available

UI/UX: Deliver wireframes for the Hospital Detail screen

QA: Write and execute test cases for hospital listing, distance sorting, and hospital selection

Phase 4 Deliverables — Week 5 Checklist

| ☐ | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Invoices + Payments tables created; POST /api/invoices live (Track A) | Member C | Wednesday |
| ☐ | PATCH /api/invoices/{id}/pay live; GET /api/invoices?status filter live (Track A) | Member C | Thursday |
| ☐ | Hospitals table seeded; GET /api/hospitals?lat&lng live with distance sort (Track B) | Member C | Wednesday |
| ☐ | Invoice List page with status badges (Track A) | Member B | Friday |
| ☐ | Invoice Detail screen with Mark as Paid button (Track A) | Member B | Friday |
| ☐ | Hospital Selection screen with list + badges (Track B) | Member B | Friday |
| ☐ | Hospital Detail view + Select button updating emergency request (Track B) | Member B | Friday |
| ☐ | Disabled state on paid invoices (Track A) / empty + loading states on hospital list (Track B) | Member B | Friday |
| ☐ | 5 test cases: invoice generation, payment, filter (Track A) / hospital list + selection (Track B) | Member A / QA | Friday |
| ☐ | Swagger / Postman updated | Member C | Friday |
| ☐ | Friday demo — each member presents their own work | All Members | Friday |

Raise blockers in the team channel immediately — not saved for Friday. No code stays broken overnight without a message.

PHASE 5 · WEEK 6 Notifications Notifications & Reminders / Emergency Contacts · Prescriptions · SOS Alert Flow

This is the most feature-dense week. Scope strictly — get core flows working before adding polish. Mark-as-read and SOS confirm dialog are the must-haves.

Track A  —  ASP.NET Core / Healthcare CRM

Backend: Implement appointment reminder logic — flag appointments within 24 hours and expose via a reminders endpoint

Backend: Create the Prescriptions table; implement GET /api/prescriptions?appointmentId={id} and POST /api/prescriptions

Backend: Implement in-app notification records — POST /api/notifications (create) and PATCH /api/notifications/{id}/read (mark as read)

Backend: Implement GET /api/notifications?userId={id} — return unread notifications for a user

Frontend: Build the Prescription entry form and view screen linked to Appointment Detail

Frontend: Build the Notification bell component — show unread count badge; open a notification list panel

Frontend: On clicking a notification, mark it as read and navigate to the relevant screen

UI/UX: Deliver wireframes for the Notifications panel and Prescriptions screen

QA: Write and execute test cases for prescription creation, notification creation, retrieval, and mark-as-read

Track B  —  React Native / Emergency App

Backend: Create an EmergencyContacts table linked to Users; implement GET, POST, DELETE endpoints

Backend: Implement POST /api/emergency/{id}/notify — mark the request as SOS and record the alert timestamp

Mobile: Build the Emergency Contacts screen — list contacts, add contact form, delete contact with swipe-to-delete or button

Mobile: On SOS activation, display a confirmation dialog before calling the notify endpoint

Mobile: Show a success message confirming the alert was sent; handle API error with user-facing message

Mobile: Add contact count badge to Profile screen

UI/UX: Deliver final UI specifications for the Emergency Contacts and SOS confirmation screens

QA: Write and execute test cases for contact management (add, list, delete) and SOS alert flow

Phase 5 Deliverables — Week 6 Checklist

| ☐ | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Prescriptions table + POST & GET endpoints live (Track A) | Member C | Wednesday |
| ☐ | Notifications: create, get, and mark-as-read endpoints live (Track A) | Member C | Thursday |
| ☐ | Reminder logic flagging appointments within 24 hours (Track A) | Member C | Thursday |
| ☐ | EmergencyContacts table + GET/POST/DELETE endpoints live (Track B) | Member C | Wednesday |
| ☐ | POST /api/emergency/{id}/notify endpoint live (Track B) | Member C | Thursday |
| ☐ | Prescription form and view linked to Appointment Detail (Track A) | Member B | Friday |
| ☐ | Notification bell with unread count + notification panel (Track A) | Member B | Friday |
| ☐ | Emergency Contacts screen — list, add, delete (Track B) | Member B | Friday |
| ☐ | SOS confirmation dialog + success/error feedback (Track B) | Member B | Friday |
| ☐ | 5 test cases: prescriptions + notifications (Track A) / contacts + SOS alert (Track B) | Member A / QA | Friday |
| ☐ | Swagger / Postman updated | Member C | Friday |
| ☐ | Friday demo — each member presents their own work | All Members | Friday |

Raise blockers in the team channel immediately — not saved for Friday. No code stays broken overnight without a message.

PHASE 6 · WEEK 7 Analytics & Polish Analytics Dashboard / Push Notifications · Charts · Full UI Polish

No new features after Thursday. Friday demo must show polished, error-handled screens. Charts must use live API data — hardcoded values will be flagged.

Track A  —  ASP.NET Core / Healthcare CRM

Backend: Implement GET /api/analytics/patients — total patients, new this month, breakdown by gender

Backend: Implement GET /api/analytics/appointments — daily appointment counts for the past 30 days

Backend: Implement GET /api/analytics/doctors — appointment count per doctor for the current month

Frontend: Build the Analytics Dashboard page with a minimum of 3 charts (bar, line, or pie)

Frontend: All chart data must load from the analytics API endpoints — no hardcoded values

Frontend: Conduct a full UI review — consistent spacing, font sizes, colour usage, and loading states across all screens

Frontend: Add error handling for all remaining API calls — show a user-facing message on network failure

UI/UX: Deliver final UI specifications — colours, fonts, and spacing for the complete application

QA: Write and execute test cases for all analytics endpoints; verify chart data matches API response values exactly

Track B  —  React Native / Emergency App

Backend: Implement push notification trigger on emergency status change (use Expo Push Notifications or Firebase FCM)

Mobile: Register the device for push notifications on app load; handle foreground and background notification delivery

Mobile: Build the Notification History screen — list all received notifications with timestamp and message

Mobile: Conduct a full UI review — consistent spacing, font sizes, colour usage, and loading states on all screens

Mobile: Add error handling for all API calls — show a user-facing error message on network failure; remove all bare console.log statements

QA: Test push notification delivery for foreground, background, and terminated app states; write and execute test cases for all notification scenarios

Phase 6 Deliverables — Week 7 Checklist

| ☐ | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| ☐ | GET /api/analytics/patients, /appointments, /doctors endpoints live (Track A) | Member C | Wednesday |
| ☐ | Push notification trigger on status change (Track B) | Member C | Wednesday |
| ☐ | Analytics Dashboard with 3+ charts from live API data (Track A) | Member B | Friday |
| ☐ | Notification History screen built (Track B) | Member B | Friday |
| ☐ | Full UI review completed — spacing, fonts, colours consistent (Both Tracks) | Member B | Thursday |
| ☐ | Error handling on all API calls — user-facing messages (Both Tracks) | Member B | Friday |
| ☐ | Device push registration + foreground/background handling (Track B) | Member B | Friday |
| ☐ | Final UI spec delivered — colours, fonts, spacing (Both Tracks) | UI/UX | Wednesday |
| ☐ | Test cases for all analytics endpoints — chart data vs API verified (Track A) | QA | Friday |
| ☐ | Push notification test cases — all 3 app states covered (Track B) | QA | Friday |
| ☐ | Swagger / Postman fully updated with all endpoints | Member C | Friday |
| ☐ | No new features introduced after Thursday | All Members | Thursday |
| ☐ | Friday demo — each member presents their own work | All Members | Friday |

Raise blockers in the team channel immediately — not saved for Friday. No code stays broken overnight without a message.

PHASE 7 · WEEK 8 QA, Fixes & Final Demo Feature Freeze · Regression QA · Bug Fixes · Final Demo

Week 8 is not a sprint — it is a controlled shutdown. New features introduced after Monday will not be counted in the final demo. Only bug fixes.

Track A  —  ASP.NET Core / Healthcare CRM

All teams: Freeze new feature development on Monday — no new endpoints, screens, or tables

QA: Execute the full regression test suite across all modules; log all defects in the shared tracker with priority (P1–P4)

Backend + Frontend: Fix all P1 (Critical) and P2 (High) defects raised by QA — target Wednesday EOD

Backend: Ensure all API endpoints are documented in Swagger and testable via Swagger UI

Frontend: Verify zero console errors in browser on Chrome and Edge; fix any broken styles or missing loading states

All teams: Write or finalise code-level comments — every service function and non-obvious logic block documented

All teams: Clean up unused imports, commented-out dead code, and leftover console.log statements

All teams: Prepare the final demo — each member presents the module they built; rehearse screen-share flow

Friday: Final demo presentation to supervisors — each team member speaks; all features shown running live

Track B  —  React Native / Emergency App

All teams: Freeze new feature development on Monday — no new screens, endpoints, or tables

QA: Execute the full regression test suite across all screens and API endpoints; log all defects with priority (P1–P4)

Backend + Mobile: Fix all P1 (Critical) and P2 (High) defects raised by QA — target Wednesday EOD

Backend: Ensure all API endpoints are documented (Swagger or Postman collection fully updated)

Mobile: Confirm the app builds without warnings on Android; test on a physical device if available

All teams: Write or finalise inline code comments; remove all unused files and console.log statements

All teams: Prepare the final demo — each member presents the module they built; rehearse screen-share flow

Friday: Final demo presentation to supervisors — each team member speaks; all features shown running live

Phase 7 Deliverables — Week 8 Checklist

| ☐ | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Feature development frozen — no new code merged after Monday | All Members | Monday |
| ☐ | Full regression test suite executed — all results in tracker | QA | Wednesday |
| ☐ | All P1 defects fixed and re-tested by QA | Backend + Dev | Wednesday |
| ☐ | All P2 defects fixed and re-tested by QA | Backend + Dev | Wednesday |
| ☐ | All API endpoints documented in Swagger (Track A) or Postman (Track B) | Member C | Thursday |
| ☐ | Zero console errors on Chrome and Edge (Track A) | Member B | Thursday |
| ☐ | App builds without warnings on Android (Track B) | Member B | Thursday |
| ☐ | All service functions and non-obvious logic commented | All Members | Thursday |
| ☐ | Dead code, unused imports, and console.logs removed | All Members | Thursday |
| ☐ | Final demo prepared — each member knows their section | All Members | Thursday |
| ☐ | Bug tracker finalised — all defects have status (Fixed / Won't Fix / Deferred) | QA | Thursday |
| ☐ | Friday final demo — all members present live running features | All Members | Friday |

Raise blockers in the team channel immediately — not saved for Friday. No code stays broken overnight without a message.

QUICK REFERENCE Bug Priorities · Commit Format · Standards Checklist

Bug Priority Levels

| Priority | Definition — Example |
| --- | --- |
| P1 — Critical | App crashes or core feature completely broken · Login returns 500 for all users |
| P2 — High | Feature works but produces incorrect results · Appointment saved with the wrong date |
| P3 — Medium | Feature works but behaviour differs from spec · Error message text does not match spec |
| P4 — Low | Visual or cosmetic issue; no functional impact · Button misaligned by 4px on Edge |

Commit Message Format

type(scope): short description of change  —  e.g.  feat(auth): add role redirect

| Type | Use For — Example |
| --- | --- |
| feat | New feature or screen · feat(patient): add search endpoint |
| fix | Bug fix · fix(auth): correct 400 on empty name |
| style | UI / styling change, no logic change · style(login): align button to centre |
| refactor | Code restructure, no behaviour change · refactor(auth): extract middleware |
| test | Adding or updating test cases · test: add TC-08 for double booking |
| docs | README or inline comment updates · docs: update Swagger description |
| chore | Config, tooling, dependency updates · chore: add .gitignore entry for .env |

Weekly Standards — Non-Negotiables

| Rule | Enforced From |
| --- | --- |
| CSS / styles centralised — no inline styles in any component or Razor View | Week 1 onwards |
| .env files must never appear in any commit or PR diff | Week 1 onwards |
| Passwords hashed with bcrypt — never returned in any API response | Week 2 onwards |
| Every async call wrapped in try/catch or .catch() — no silent failures | Week 2 onwards |
| PR opened for every feature branch before merging to dev | Week 1 onwards |
| Swagger (Track A) or Postman (Track B) updated before Friday demo each week | Week 2 onwards |
| Commit messages follow type(scope): description format | Week 1 onwards |
| Daily commits — at least one meaningful commit per working day | Week 1 onwards |

Friendsware Solutions  ·  Rawalpindi, Pakistan  ·  Internship Program 2026